CMPS 218: Tentative description (subject​​​​​​​ to change).   
Table of Contents

2INTRODUCTION


31. PROJECT SUBMITTAL


3TABLE 0 FINAL Project


5TABLE 1 FINAL Project contribution


52.
PROJECT EVALUATION


52A. FINAL PROJECT REQUIREMENTS


61.
Description (10%)


62.
Design (10%)


73.
Screenshots of all web pages (20%)


74.
Website code (45%)


75.
Test Plan and Results (15%).


82B. PROJECT LAYOUT


8TABLE 2 PROJECT LAYOUT


83. FINAL PROJECT MILESTONES and REQUIREMENTS


9Phase 1


9Phase 2


9Phase 3.


10Phase 4.


12Phase 5.


12Download Times TABLE (example)


13TABLE 3 Test plan and results (example) - Verification Matrix:


               Insert 131_Project_Submittals-TEST_PLAN+RESULTS.docx here.


13Phase 6


        13Phase 7


        13Phase 8………………………………………………………………………………………...
   
     
134. FINAL PROJECT REPORT SUBMITTAL


145. TESTING YOUR PROJECT


146. CLASS PRESENTATION (not applicable for ONLINE classes)




INTRODUCTION

In Web application development, the first step is usually the creation of a site map to define the logical page navigation and cross reference linking. Next are the functional specifications that define the look and feel of the site, what the request and response actions are, and screenshots of page mock-ups. The project plan also needs to address the technical specifications, including documentation of the hardware, software, and network requirements and specific hardware needed.
So, I would like students to develop the following skills:
1. project organization flow, 

2. consistency (pattern, harmony) in project design and documentation

3. project writing skills and specification writing

4. in-depth analysis with critical thinking

5. problem-solving (programming logic)

6. coding

7. testing with critical thinking.

You are going to implement a step-by-step plan that encompasses the life cycle of a final project from start to finish, so you need to know a few things as follows. 

The final website development goal is to use your knowledge, skills and experience you have learned in CMPS 218 for your final project. So, you need to develop your own final project by following a project development methodology which comprises a series of phases (see chapter 10). 

 

Secondly, you need to implement the constructs you have learned in CMPS 218 course and they are specified in TABLE 0 of this document. Menus requirements and examples are specified in this document under section 3. FINAL PROJECT MILESTONES and REQUIREMENTS. 
Your startup website should be Ch9 JavaJam project and HOP 7.10 (ResponsiveWebsite_HOP7.10-ed10.zip placed under Links directory at http://classes.jgspectrum.com/classes/218_F23/Guidelines/ or/and HOP 11.5.  
You may combine them.  

If you want to add additional components to your website, it is possible, but your first obligation is to prove that you implement final project requirements for the course CMPS 218. 

References:

[1] Terry Felke-Morris, Web Development & Design Foundations with HTML 5 10/E, Pearson Education, 2021, ISBN-13: 9780136707110.
1. PROJECT SUBMITTAL

This handout describes the required format for submitting project assignments. Use a word document, the Times New Roman font type, the 12 points type, headings - the 14 points type, bold-faced, 1 inch margins on each side. Include the following items in your project report. 

All files/documents referred in this document can be found at http://classes.jgspectrum.com/classes/218_F23/Guidelines/.    

//====================================================================

First insert the cover page located at 

1_Cover-Page+Proj-Grade-Rubric.docx for the on-ground class in person or synchronous remote mode class

into your MS word document for the final project report (MS stands for Microsoft).
//====================================================================

TABLE 0 includes required features to be implemented in your FINAL project.

TABLE 0 FINAL Project:  Features location (the location column must be filled it out)

	Location –

fill it up
	Reference #
	Feature 

	page1.html,

page2.html,

page3.html,

etc.
	1 PL
	1. Column Page Layout: Use two-column layout for a single page (ch6 p.258, slides 37-39 and HOP 6.6 p.268, slides 53 ch6 – move the menu to the left side or better two-column layout with grid areas Ch7.7 p.329-331, slides 24-27 ch7 ) or/and preferable three-column (ch7.13-7.14 p.347 -354, HOP 7.10, slides 51-52 ch7) page layout (Responsive Web Design using grid and flex) for your website.



	
	2 GL
	2. Grid Layout ch7.11 p.331-333 (HOP 7.5 or HOP 7.6), slides 17-37 ch7 or a Flexible Box Layout with a flexible container ch7.1 p.312-322 (HOP 7.2), slides 4-16 ch7.

	
	3MQ
	3. Responsive Grid Layout with Media Queries: ch7.13 (HOP 7.9), slides 46-49. 

	
	4 RI
	4. Responsive Images: HOP 7.10 – 7.12 p.352-357, slides 50-58 ch7. HOP 7.10 can be your startup website for your final project.

	
	5 NL
	5. Navigation Layout: Use CSS Vertical or Horizontal Navigation Layout Using Unordered List (slides 42-44 ch6.7 – 6.8 or p.260-265) and CSS imitation buttons for navigation with the hover feature (see http://classes.jgspectrum.com/classes/218_F23/examples/ch6/navbuttons.html, ch6.9 p.267 and slide 50-51 ch6).

	
	6 ND
	6. Interactive Navigation with a horizontal or vertical Drop Down Menu: Have at least a menu with 2 - 3 subpages (HOP 11.4 p.503-504, slide 46 ch11. Solutions: http://classes.jgspectrum.com/classes/218_F23/examples/ch11/horizontal_menu/index_1.html and http://classes.jgspectrum.com/classes/218_F23/examples/ch11/vertical_menu/index_1.html.   

	
	7 TN
	7. Text-Based Navigation Bar: Use the text-based navigation bar at the bottom of your pages (e.g. HOP 4.4 ch4.3 p.150, slides 48, 53 ch4). 

	
	8 NP
	8. Navigation with Pseudo-Classes: Implement the :link, :visited, and :hover pseudo-classes (HOP 6.6 ch6.9 p.270, slide 53 ch6 and HOP 7.10, slide 52 ch7). 

	
	9 MC
	9. Menu Color Change using Transition: HOP 11.6 p.507, slide 51 ch11.

	
	10 DS
	10. Details and Summary Elements: Configure a page with summaries, HOP 11.9 p.515-516, slides 61-62 ch11.

	
	11 BC
	11. Breadcrumb Trails: Use breadcrumb trails (slide 3 ch5 part II or p.224 ch5.9). Implement breadcrumbs for submenus.

	
	     12 SF
	12. Style FORM with CSS: (see expanded ch9. Project in Assignment.doc or WEEK 6 in Assignment.OL.doc). Configure the form with HTML 5 using at least 10 input types (example: <input type=”email” >), set accesskey, tabindex, fieldset with legend, required and placeholder attributes and values (HOP 9.8 p.448-450). All form controls should be vertically aligned. The CSS is listed on ch9. p.437, slide 92 or use chapter 9 project css. Use https://webdevbasics.net/scripts/demo.php to test it.
You may submit the form to an e-mail of the business owner or use http://www.formmail.com/ - you may signup for our free trial and they will even provide you with HTML source you can copy and paste onto your web site to have a contact form up.

	main.css,

main_print.css
	     13 ES
	13. External Style Sheets: Use two different external style sheets for your browser and printer (HOP 6.8 p.273-4, slides 62-63 ch.6). You need to specify names on your final report cover and on your 1st presentation slide.

	
	     14 IF
	14. i-frames: Embed another Web page using i-frames (such as News, you tube video, Google calendar etc.) in one of your Web pages (slides 34-39 ch13 or ch13.10 p.578-580). 

	
	15 MT
	15. Meta Tags: Add keywords and description meta tags to each page (slides 12-14 ch13, p.568).

	
	    16 RQ
	16. Quick Response Code ch13.9 p.574, slide 31 ch13: Generate the QR (Quick Response) Code from http://www.qrstuff.com  for your website and incorporate QR in your Website.

	
	   17 BV
	17. My e-mail and best viewed: Include your email(s) in your footer and specify as follows: The site best viewed with the latest versions (specify versions) of Chrome, Firefox, or Edge. You may say e.g. “The site best viewed in Firefox or Chrome” as well.

	
	     18 FL
	18. Table with CSS: Include a Table on your web page (HOP 8.4 p.397, slides 59 – 61 ch8).

	
	19 GC
	19. Add a Google calendar – click it.

	
	20 GM
	20. Add a Google map.   Define two hotspots (e.g. 2 business locations) – see slides 19-22 ch4 or see ch4/map.html.

	
	21 LI
	21. Add the mouse over a thumbnail and the larger version of that image is gradually displayed with a caption (HOP 11.7 p.508-510, slide 55-56). 

	
	    22 SM
	22. Add links to social media: 
i. Social Networking (at least 5 of them)
1. Facebook  

2. LinkedIn

3. Twitter 

4. YouTube
5. Instagram
6. Google+ 



 HYPERLINK "http://www.facebook.com/sharer.php?u=http://www.polam.org/loans/graduate-award-program/" \t "_blank" 
[image: image2.png]|

4





 HYPERLINK "http://twitter.com/share?url=http://www.polam.org/loans/graduate-award-program/&text=Graduate+Award+Program+" \t "_blank" 
[image: image3.png]




 HYPERLINK "http://www.linkedin.com/shareArticle?mini=true&url=http://www.polam.org/loans/graduate-award-program/" \t "_blank" 
[image: image4.png]




 HYPERLINK "https://plus.google.com/share?url=http://www.polam.org/loans/graduate-award-program/" \t "_blank" 
[image: image5.png]




ii. You may add social bookmarking services

iii. You may add Blogs & RSS feeds - gives visitors a reason to check back regularly.

	
	26 V
    23 MI
	23. Add media and interactivity - you may include the background sound or any podcast: see audio controls as is shown in HOP 11.2, slide 20 (or case study chapter 11) with CSS audio {display: block; margin-top: 1em;} 
or add video controls shown on p.501 – HOP 11.3, slides 39-40. Follow the following instructions:
a. Use the youtube site to find the video you want.

b. Click the 'Share' button below the video.

c. Click the 'Embed' button next to the link they show you.

d. Copy the iframe code given and paste it into the html of your web page.

	
	24
	24. Highlight together with your comments (use a yellow color) elements of code which you had to add or modify in addition to what you copied from the textbook/lecture notes or samples.
   Example for HTML:

            <!-- 11/15/22 JSmith NEW 3L: define the text based navigation (
highlight  a new or modified  or replaced code in your hard copy

highlight  a new or modified  or replaced code in your hard copy

highlight  a new or modified  or replaced code in your hard copy
              or

       <p><span class=”resort”>Pacific Trails Resort</span><!-- 

	
	25
	25. All CSS group code lines should have comments using /* and */, for example
/* define a tablet device viewport size */

                          For example: file.css  

  /* 11/15/22 JSmith NEW 4L: Configure the left column navigation area */

                         nav {     text-align: center; 




  float: left;  

  width: 100px; 
                                       font-weight: bold; 
                                       padding-top: 10px; 

                                }

	
	26
	26.  Highlight in light blue all direct CSS references you use in the body of each web page (for example <div id="gallery"> ). 

	
	27
	27. Circle each HTML, CSS code fragment and each web page screenshot in red with the name corresponding to items 1 – 23 above.

	  
	    28 GS
	28. You may add a Google search - extra

	
	    29 CA
	29.  You may add a reCAPTCHA - extra

	
	    30 GT
	30. You may include a Google Translator https://wcmshelp.ucsc.edu/advanced/google-translate.html - extra

	
	    31 IR
	31. You may include an Image Rotation: http://jquery.malsup.com/cycle/ - extra


Note 1: The penalty for the absence of any feature above (items 1 – 27) in your project of the table above is 1% out of 15% (of the total FINAL project grade). 
You must fill up the 1st column of the checklist table above and you must circle your code and website screenshots
with corresponding numbers from the 2nd column (for example             ). E   ).
Use TABLE 1 to indicate your project contribution. 

Even if you don’t contribute in some areas of your project you need to be ready to explain partner’s components on the details level.

TABLE 1 PROJECT CONTRIBUTION (sample): - not for an individual student project

	Component name
	Partner 1 name

%
	Partner 2 name

%
	Description

	main.html
	100
	
	Be more specific if you’ve done the same component.

Partner 1 created the structure/framework for the project

	.docx
	40
	60
	Partner 1: Description, design, output screenshots,

flowchart

Partner 2: Test 1, 2, 3, 4

	main.css
	30
	70
	Be more specific if you’ve done the same component

	FAQs
	
	
	

	News Letter
	
	
	

	aboutUs.html
	
	
	

	contact.html
	50
	50
	Describe details

	………
	
	
	


1. PROJECT EVALUATION

2A. FINAL PROJECT REQUIREMENTS

Grading for FINAL project will be as follows.
Include the following items: 

1. Description (10%) – include the cover page with your names and a grade matrix box and TABLE 0. Copy the following questions and give the answer separately to all questions below (phase 1):

     Title (use upper cases): 

Description and purpose of the site: 

1. What did your accomplish?

2. Who is your intended audience? 

3. What opportunity, problem, or issue is your site addressing? 

4. What type of content might be included in your site? 

5. What free valuable information is available for the visitors of your website? 

6. List at least two related or similar sites found on the Web.
2. Design (10%) – include the following items:
1.  you may take from phase 2-3 
i. a title and website map (e.g. p.68 or 75[1]) that shows the navigational flow of a website with numbers (in each box as shown in the Home box) from TABLE 0.
ii. wireframes for a desktop, tablet and smartphone (e.g. p. 79, 258, 326, 342 and 434 [1] for the form) 

iii. a website file organization posted on a webserver - a screenshot of your webserver file location for your project. 
[image: image6.png]2 X
g
v
<1 ) < Si5.Cara.. b Final httpstudents averne.edu~IschoberFinalindexhtm > v ¢ search. P
[ Name . Date modified Type Size
. Carrasco_Concrete 6/6/201510:19PM  File folder
). final crap 6/6/201510:19PM  File folder
). images 6/6/201510:19PM  File folder
) old 6/6/201510:19PM  File folder
. sounds 6/6/201510:19PM  File folder
U test 6/6/201510:19PM  File folder
| abouthtml 5/21/2015349 AM  Chrome HTML Do. 7k8
| allTestimonials htmi 5/20/201511:18PM  Chrome HTML Do... 2k8
) concreteprint.css 12/4/2014 1143 A CSS File 38
) concrete-spaced.css 5/20/2015448PM  CSS File 5Kk8
| contacthtml 5/21/2015352AM  Chrome HTML Do... 8K
| converthtml 5/21/2015 218 AM  Chrome HTML Do... 2k8
| crapshtml 5/21/2015219 AM  Chrome HTML Do... 9kB
| drag&drop html 5/21/2015349 AM  Chrome HTML Do... 6kB
| driveways html 12/4/20141217PM  Chrome HTML Do... 5Kk8
finaldocx 5/21/20158:18 AM  Microsoft Word D... 95 kB
| indexhtml 5/21/2015349 AM  Chrome HTML Do... 5Kk8
| maphtm! 5/21/2015 244 AM  Chrome HTML Do... 4K8
1 patioshtml 12/4/20141210PM  Chrome HTML Do.. 4K8
| projectshtml 5/21/2015322 AM  Chrome HTML Do... 5Kk8
| quizhtmi 5/21/2015 354 AM  Chrome HTML Do. 5Kk8
, | sidewalks htm 12/4/2014 1216 PM  Chrome HTML Do. 2k8
| testimonial.htm! 5/21/2015337AM  Chrome HTML Do... 5Kk8

s

(Disk free space: 13.0 GB) 163 KB 1% Computer




3. place and describe seven following issues (see references below in Class Presentation section):

i. how CSS was used 

ii. website navigation
iii. web design principles

iv. web page design – best practices
v. page layout design techniques (Ice or Fixed, Jello, Liquid or Fluid)

a. tables,

b. CSS layout

vi. content presentation

a. text design

b. fonts

c. paragraphs

d. color

e. graphic design

f. multimedia

vii. accessibility
3. Screenshots of all web pages (20%) with a corresponding readable code and a validator result. Moreover, include screenshots of two directories corresponding to members of your group. See 2C PROJECT LAYOUT.
4. Website code (45%) – highlight HTML and CSS code which you had to add or modify, otherwise expect up to 10% reduction of the project grade. Don’t highlight the lines of code you didn’t change. 
· Each time when you change or insert a code you need to include your personal comments.

· All Addition/ Modification/Deletion/Replacement should be abreviated to NEW/MOD/DEL/REP respectively. 
· Students should follow the following format for comments for HTML and CSS code:

//[date]  [your name] [NEW/MOD/DEL]  [efected  # of lines] [ Task#- item in the text book: if aplied] [short  description of the code]

 Example for HTML:

            <!-- 11/15/22 JSmith NEW 3L: define the text based navigation (
highlight  a new or modified  or replaced code in your hard copy

highlight  a new or modified  or replaced code in your hard copy

highlight  a new or modified  or replaced code in your hard copy
              or
       <p><span class=”resort”>Pacific Trails Resort</span><!-- 05/15/19 JG: Place
                                                                                                     span -- >
Example for file.css:
            /* 11/15/22 JSmith NEW 4L: Configure the left column navigation area */

nav {     text-align: center; 




     
 float: left;  /* place navigation in the left column */
 
 width: 100px; 

 font-weight: bold; 

 padding-top: 10px; 

             }
Note: The separate comment is indented by 5 spaces!
5. Test Plan and Results (15%).
a. Include results in TABLE 3 “Test plan and results”. At least run your each page using Firefox and Chrome (or Internet Explorer). 

b. Each project will be tested thoroughly from the user perspective (use cases). All links, buttons, images, videos will be tested to ensure that all are in proper working order and that there are no broken links. Specify results of clicking all hyperlinks (including e-mails), images, audio, video clips for each Web page in TABLE 3. Provide screenshots for entering set of data  including possible format data errors for any Web page that includes a form (deduct 5% of the final grade for each one missed).
c. FINAL project only: Provide results in five tables: Download Times TABLE, TABLE 0, TABLE 1 (group project only), TABLE 3 and TABLE 5.1 (p.234 [1]) in your final project.  The Download Times TABLE (see phase 5) can be obtained at http://www.websiteoptimization.com/services/analyze/. Capture the screen using ALT + PrntScrn keys. 

Your FINAL project should accomplish all project's objectives including all required web page elements. The ULV server directory  http://students.laverne.edu/~userLogin/ CMPS218/FINAL_Proj and OneDrive 
should include all source files, screenshots, the Power Point presentation and the FINAL single MS word project report. 
2B. PROJECT LAYOUT

Include all components in your final MS word project in the order as follows:
TABLE 2 PROJECT LAYOUT
Cover Page and Grading boxes

TABLE 0 - FINAL Project only: Feature location (the location must be fill it out)

Description – Specification (phase 1)
Design - website map and wireframe(s)
                           


Screenshot of your web server directories for the final project

Group Project Contribution Table - a FINAL project only
Sequence (use the 1st page): Webpage (desktop, tablet, smart phone), code and validator screenshots

using a marker highlight the key component/attributes and the code you added or modified
Sequence (use the 2nd page): Webpage (desktop, tablet, smart phone), code and validator screenshots

using a marker highlight the key component/attributes and the code you added or modified
… |etc.|

Sequence (use the next page page): Webpage (desktop, tablet, smart phone), code and validator screenshots

| using a marker highlight the key component/attributes and the code you added or modified
      Table 5.1 p.234 of CMPS 218 text – only the FINAL project
          Test connection rate and download time TABLE – the FINAL project only
TABLE 3 - Test Plan and Results

=======================================================================================
3. FINAL PROJECT MILESTONES and REQUIREMENTS
Difference Between Purpose and Goal:
1. People try to reach their goals by setting deadlines. On the other hand, deadlines are not applicable in purposes.

2. Goal can be called as the point one wishes to achieve. On the other hand, purpose can be called as the reason one aims at to achieve a goal.

3. Unlike a goal, a purpose is broader and deeper.
4. Goals can be measured whereas purposes cannot be measured.

5. Goals have a specific target. On the other hand, purposes do not have a specific aim.

6. Purpose can be termed as a fundamental need of a human being which gives a meaning to their actions. There is always a purpose behind all goals.

7. In goals, the end result can be seen whereas in purpose, it is not that visible.

For each phase first write down: Last Name(s), First Name(s), Group #, Class ID #
Phase 1.Conceptualization. Website Topic Approval: The topic of your website must be approved by your instructor. Using a Microsoft Word, prepare a one-page single spaced written answer separately to each item below (include all item questions with numbers): 

1. Title (use upper cases in bold): 

2. Description of your website and the main purpose of your website.
3. What do you want the website to accomplish – what is the goal of website? 

4. Who is your intended audience/customers?  

5. What opportunity, problem, or issue is your site addressing? 

6. What type of content might be included in your site? 

7. What free information (value) will be available for the visitors of your website? Add value, something that is valuable to your content – see https://www.koozai.com/blog/content-marketing-seo/10-examples-of-how-to-add-value-to-your-content/. 
8. List at least two related or similar sites found on the Web.

Example ad 2: The purpose of the website is to provide visitors with information about Professor Goetz’s activities in areas of teaching, publications, and service. Additionally, the website aims to serve as a learning platform for University of La Verne (ULV) students by including all teaching materials such as course syllabi, lecture notes, book source code, assignments, guidelines, and links.

Example ad 4: The goal of the website is to collect information about Professor Goetz’s activities in areas of teaching, publications, and service. The website will include a list of teaching courses at both Cal State Fullerton and ULV. The ULV teaching section will include links to course materials as found at http://classes.jgspectrum.com/. The website will have separate menus for Teaching (list of classes taught in Cal State Fullerton and ULV), Classes, Publications, Professional Activities, Internet Programming, E-commerce, WIAD certificate (including corresponding information), Top Hot Skills, and Student Service Support. 
Phase 2. Planning Analysis Sheet: Using a Microsoft Word, write a Planning Analysis Sheet that includes the following items with your answers:

1. Website title and goal: describe the goal (- one wants to accomplish) of your website in 2 -3 sentences. 

2. What results do I want to see? 

3. List the working title of each page on your web (see examples in phase 4 item 1 !!!) with a sentence description.
4. What information do I need? 
· List where you will obtain the content (facts, text, graphics, sounds, video) for the web pages you listed above.

Phase 3.  Design. Provide a title, website map, wireframes (e.g. p. 79, 258, 326, 342 and 434 [1] for the form) and content sheets: using a Microsoft Word, figma.com/education (easy to use) or a draw.io (diagrams.net), or Visio draw a map site of your website that shows the hierarchy of pages and relationships between the pages.
1. Your website title (use upper cases in bold) 
2. First read phase 4 below then provide a website map  including a navigational flow of a website with page numbers as shown below. In Phase 4 provide the website map that shows each web page with numbers in purple from TABLE 0 as shown below. Expect up to 10% reduction if you don’t provide it.

 SHAPE  \* MERGEFORMAT 









3. Create wireframes of the page layout for each web page for desktops, tablets and mobile devices. Remember use two column (ch6 p.258, slides 37-41 and HOP 6.6 p.268, slides 40 ch6 – move the menu to the left side]) or preferable three Column (ch7.14 p.352-354, HOP 7.10, slides 51-52 ch7) page layout (Responsive Web Design using grid and flex) for your web pages.
Tips:
a. Start with a plan: Before you begin creating wireframes, it’s important to have a clear understanding of what you want to achieve with your website. This will help you create wireframes that are aligned with your goals.

b. Create a wireframe for each page: As you mentioned, you need to create at least three different wireframes for each web page i.e. desktop, tablet, and mobile device. You can use these wireframes for each page or for the subset of web pages.

c. Specify a layout for each web page: Your desktop layout can have a three-column layout for some pages and a two-column layout for another subset of web pages and have a horizontal navigation on the top. Similarly, your tablet layout can have a three-column layout for some pages and a two-column layout for another subset of web pages and have a vertical navigation on the left side. I guess your mobile layout will have a one-column layout across all webpages.

d. I hope these tips help you create effective wireframes for your website!

4. Create a site color scheme and logo graphics - http://www.colorsontheweb.com/colorwizard.asp. Verify contrast at http://webaim.org/resources/contrastchecker.  
5. Create a content sheet (see Fig. 10.3 p.475 for a sample content sheet) to document each page of the website – document two or more web pages per one page to save a page space. The site color scheme, size of logo graphics, button graphics, text should be determined. Keep all headers in bold. For example:
Page Title: Services

File name: Services(Final).html

Purpose of page: Calendar with dates of our events as well as videos.

Suggested Graphic Elements: site color scheme: black, blue, red, white; size of logo graphics:

width: 100; height 90; button graphics: visited, hover; text: Verdana, Arial, sans-serif.

Other Special Features: videos, images etc.

Information Needs: An overview of the services provided by Space Gains.

Information Sources: NASA, SpaceX, Google, Wikipedia, and etc.
Content providers: NASA, SpaceX, Google, Wikipedia, and etc.
Or better use a table as follows:
	Page Title
	File Name
	Purpose
	Suggested Graphic Elements
	Other Special Features
	Information Needed
	Information Source
	Content Provider

	Home
	Home(final).html
	The purpose of this page is to give an over-view of what the website is about.
	Site-color: White Smoke, Gray-Chateau, Fawn, Mountain Mist, and Mineral Green 

Logo Graphic Size: 200px by 150 px

Button Graphic: visited, hover

Text: Verdana, Ariel, “Times New Roman”

 
	This page will not include any special features
	The information needed is basic introduction, an overview of what exactly can be found on the website, and a video with basic instructions 
	YouTube, Google, Books
	Google, YouTube, Book Authors etc.


Phase 4. Production - building a collection of electronic files that determine the layout, colors, text styles, structure, graphics, images, and use of features specified in TABLE 0 that deliver pages to your site visitors. 
a. You must provide 15 web pages (12 main menus) for a group of three or more (the requirement for the CMPS 218 with community service attribute), minimum 12 web pages (9 main menus) for a group of two and minimum 8 pages (6 main menus) for a single student. Examples of pages are as follows: Home, Services, Products, Financing, Listings, Activities, Jobs, Services, Reservations, News & Events, FAQs, Ask for Help, Testimony, Event Calendar, Documents, News Letter, Guest Book, Contact Us, Email Signup, Educational Videos, Ways to Give, About Us with Mission Statement, Site Map, Google or MapQuest Map Location for navigation on each page. You may use a right column of News to list links to other websites. Your website should address your website vision, mission, values and goal as well. For example: “Who We Are” can have as follows:
Our Vision
Reduce contamination across all consumer products.
Our Mission
Educate the public so they can make informed choices on cleaner options every time they shop. 

Our Values
We value the power of unbiased science and data-based decisions.
                  We value the power of knowledge and imparting that knowledge in a straightforward and useful way to the public for the greater good.
We value every consumer’s right to know what is in the products they purchase.
b. Your startup website should be Ch9 YogaStudio (remember about 10 fields in your form) and/or HOP 7.10 (ResponsiveWebsite_HOP7.10-ed10.zip) placed under the Links directory at http://classes.jgspectrum.com/classes/218_F23/Links/). You need to keep your two .css files for the website display and for the print options p. 273 – 274, HOP 6.8. 

c. Develop your Final project using HTML and CSS according to TABLE 0 Final Project.
d. Provide the following documentation for phase 4: 
a. The website map that shows each web page with numbers in purple from TABLE 0 – see website map at the beginning of the Phase 4 specification. Expect up to 10% reduction if you don’t provide it.
b. The Project Contribution TABLE 1.

c. 10 (out of 12) web pages screenshots for a group project and 6 (out of 8) web pages screenshots for a single project.
d. Source Code of Your Project: you should have almost completed your site by the end of this phase.
Phase 5.Testing your FINAL website project
1. Use WAI Quick Tips to make accessible websites at http://www.w3.org/WAI/References/QuickTips/ !!!

1. Images & animations. 

a. Use the alt attribute to describe the function of each visual.

2. Image maps. 

a. Use the client-side map and text for hotspots.

3. Multimedia. 

a. Provide captioning and transcripts of audio, and descriptions of video.

4. Hypertext links. 

a. Use text that makes sense when read out of context. For example, avoid "click here.“, rather use “more read” 
5. Page organization. 

a. Use headings, lists, and consistent structure. 

b. Use Cascading Style Sheets for layout and style where possible. 
6. Graphs & charts.

a. Summarize or use the longdesc attribute.

7.      Scripts, applets, & plug-ins. 

a. Provide alternative content in case active features such as JavaScript, Java Applets, Flash are inaccessible or unsupported.

8.      Tables. 

a. Make line-by-line reading sensible. Summarize.

2. Test for Accessibility: Use tools, checklist, and guidelines at http://www.w3.org/TR/WCAG.

3. Validate your website for Accessibility at http://www.cynthiasays.com/ and run http://wave.webaim.org/report#/http://laverne.edu/
4. Test on two different web browsers, specify version numbers.
5. Test 1920x1080 (tablet), 1280*800 (desktop) resolutions and test in your smart phone. Include the results in TABLE 3.
6. Test from another location/device than your development computer.
7.  
Validate your HTML website using http://validator.w3.org – Markup Validation Service

8.    Validate your CSS with HTML website using http://jigsaw.w3.org/css-validator/
9.    Validate your HTML/JavaScript code using 
a. Right click on your page => Inspect
b. <Control>  + <Shift> + i  (Chrome, Firefox, Opera, Safari) or
c. Firebug as add-on from Firefox Mozilla
10. Test connection rate and download time at http://www.websiteoptimization.com/services/analyze/ - scroll down on Firefox. 
            Download Times TABLE (example)

	Connection Rate
	Download Time

	14.4K
	205.78 seconds

	28.8K
	103.79 seconds

	33.6K
	89.22 seconds

	56K
	54.25 seconds

	ISDN 128K
	17.86 seconds

	T1 1.44Mbps
	3.19 seconds


Provide the result as follows (circle the lowest and greatest performance):
[image: image8.png]« > c

@ @ My Meetings - Zoom @) Home - University...

GTmetrix Grade ?

A

Summary

First Contentful
Paint 2

Speed Index 2

Largest Contentful
Paint 2

@& https://gtmetrix.com/reports/classes.jgspectrum.com/ZeZLS2zv/

@ SelectaTerm @ ESRISign In

@ Faculty and Advisors

Latest Performance Report for:
http://classes.jgspectrum.com/

Report generated: Mon, Nov 14, 2022 4:10 PM -0800
Test Server Location: I+l Vancouver, Canada

Using: @ Chrome (Desktop) 103.0.5060.134, Lighthouse 9.6 4

Structure ? LCP E

80%

Performance ?

99%

Performance Structure Waterfall

Performance Metrics

The following metrics are generated using Lighthouse Performance data.

145ms

538ms

145ms

Web Vitals ?

145ms

Video

TBT E

76ms

History

Time to Interactive

-~

Total Blocking Time

-~

Cumulative Layout

Shift =

@ Degree Evaluation...

2% »0 @@

UW Banner 9 Registrati... » | || Other bookmarks

a

QO Re-Test

ll Compare

£+ Page Settings
4~ Monitor

© Set Up Alerts
W Tags

CLS E

0.07

s Download PDF

Share This Report

) flo

Metric details OFF

Good - Nothing to do here
Capture video
404 ms playback of this
page load

See how this page
loads with video
playback on a free
GTmetrix account!

Good - Nothing to do here

76ms

Create account

Good - Nothing to do here

0.07

»
Desktop

68°F Sunny




11. Use the Best Practices Checklist Table 5.1 p.234 – 236 available at http://terrymorris.net/bestpractices to evaluate your final project. Describe the results for each item. Please print all your findings (answers) with full checklist items. Copy a checklist with corresponding numbers and subtitles, put in bold all text but your answer shouldn’t be in bold. Type up the assignment on a word document in two column table. The 1st column will have questions in bold only and the 2nd column will have an answer.
12. Test all links (to see all links: Web Developer => Information => View Link Information) and images (Web Developer => Images => Display Alt Attributes). A helpful website is http://watson.addy.com/ for testing your code on the web server. A test plan and results in the form of TABLE 3 (specify all links, images, audio, video clips for each Web page) below.
13. Search Engine Optimization SEO – make sure you include the following items:
a. Meta tag (description)

b. Keywords in page title
c. Keywords in headings
d. Keywords in content
Provide results in four tables: Download Times TABLE above, TABLE 0, TABLE 3 below and TABLE 5.1 (p.234) in your final project.
NOTE 2: The penalty for the absence of each TABLE is a 20% reduction of the final project grade.

TABLE 3 Test plan and results (example) - Verification Matrix:

Insert in your single FINAL project document following table: 
1_Project_Submittals-TEST_PLAN+RESULTS.docx here.
Phase 6. Launch. Publish & Discuss Project. Publish your project to your website server(s). Show your website to the class, explaining the purpose behind each page.
All classes:
Publish your final project website and your final report in your final project directory on ULV server (and OneDrive if asked) under FINALProj.
           

Phase 7. 
Project Presentation and Evaluation (phase 7) – review the goals set for a website and whether your website meets them and all project requirements. Request fixes found, modifications, additions, and new sections.
Phase 8. Maintenance presentation (phase 8) – Overview final project website with emphasizes on fixes.
4. FINAL PROJECT REPORT SUBMITTAL – Phase 9
Post your FINAL project on ULV server (and OneDrive if asked) according to this document section 2. Project Evaluation => 2A. FINAL PROJECT REQUIREMENTS at the beginning of this document. Please pay attention to all sections of a document – combine all phases together in your final report as described at the beginning of this document. 
1. Your project file name should be (with all participant names) as follows: 
23F+Title_of_your_project+First_Name_Initial.Your_Last_Name_

Name+ First_Name_Initial.Your_Last_Name_

Name (+YourWebServerLoginName).docx

              Example: 23F+Pizza_House+J.Sum+A.Sharf+~jsum.docx

2. Your Power Point presentation file should have the same above name with an extension .pptx for the Power Point.

Moreover, publish your final project website, your power point, 3_Reviewer_Notes+Answering_Students, TAB 5.1.docx and your final report in your corresponding final project on server(s) under

FINALProj.
5. TESTING YOUR PROJECT

Follow phase 5.
6. CLASS PRESENTATION 
You should be able to effectively present a report using Power Point. A presentation is a very important skill that is often called upon in the working world.
1. Your presentation will consist of two parts: the PowerPoint presentation and your website presentation.
2. Show your website to the class, explaining the purpose behind each page and answer all questions from the Requirements section.
3. Show your website map, used wireframes, website file organization posted on a webserver and address the testing issues by showing the test plan with results. All the above information put on your Power Point slides. See my few template slides at http://classes.jgspectrum.com/classes/218_F23/Guidelines/   => 1_S20_Template_FinalPowerPoint_218+319++++.pdf.
4. Keep the number and feature HTML description on the left site of a typical slide and use arrows to refer it on the right side of the slide. The right side should include the page output and the code. The code, which is referenced to, should be in a read rectangle. 
Requirements: 

During your presentation 

1. use Web Developer Add-ons for Mozilla Firefox as much as possible

2. show to students CSS attributes for selected HTML elements by right clicking on the web page and selecting Inspect Element or use ALT+Shift+Y (or Display Style Information from Web Developer Add-ons).

3. moreover, you may use Display Element Information from Web Developer Add-ons => Information  and you may use ALT+Shift+D to display or edit CSS elements.
During your presentation please address (have corresponding slides) the following design issues as follows (see CMPS 218 Lecture Notes for chapter 5, 6 and 11):
1. Website organization ch5. p.207  
2. Best practices - website navigation (CMPS 218 slides 3 - 10 ch5 part II)

Provide:
1.  Clearly labeled navigation
2. “Breadcrumb”

3. Navigation Bars: Graphics and Text based navigation
4. Site Map
5. No more than 3 screen length
3. Design principles – CARP  (CMPS 218 slides 13 – 15 ch5 part I)

1. CONTRAST
2. ALIGNMENT
3. REPETITION
4. PROXIMITY
4. Best practices - web page design  (CMPS 218 slides 40 – 52 ch5 part I)

1. Page layout design 

2. Text             design
3. Graphic      design
4. Accessibility considerations

5. Above the Fold
6. Web Page “Real Estate”
7. Avoid wide pages
8. Adequate white space
9. Design for your target audience 
10. Load time

11. Browser support

12. Screen resolution

13. Wireframe and page layout.
5. Page layout design techniques (Ice/Fixed, Jello, Liquid/Fluid) (CMPS 218 slides 17 – 19 ch5 part II)
1. tables (use Outline=> Outline Tables => Table Cells from Web Developer Add-ons) 

2. CSS layout (use CSS =>View Style Information from Web Developer Add-ons) 

6. Content presentation (use Web Developer Add-ons for Mozilla Firefox as much as possible):

1. best practices - text design (CMPS 218 slides 25 – 26 ch5 part I)

1. fonts

2. paragraphs

3. color

2. best practices - graphic design (CMPS 218 slides 34 – 38 ch5 part I)

3. accessibility (CMPS 218 slides 16 – 24 ch5 part I)

7. Include in your power point results of your project testing from phase 5 - Download Times TABLE, TABLE 0, TABLE 3 and TABLE 5.1
8. Show your website (demo) from the university web server.
9. Show the code responsible for the 2 or 3 – column layout and the code responsible for responsive design.

10. Take a moment and say about your future senior project, if you may.
Technical Power Point requirements:

1. The 1st slide should include 
Course Name (CMPS-218)

Fall 2023
TTh 12:05 – 1:40 pm (modify to have a correct one)

Due Date: Enter date

Your Names with your class ID

Title: Enter title

My start up project: Ch9 Yoga Studio project Ch9 and HOP 7.10 or …

Project including my css files and final report are published on ULV server under directory FinalProj and at http://students.laverne.edu/~userLogin/CMPS218/FINALProj
(replace the userLogin by your user login) 

Submitted to Prof. Jozef Goetz

University of La Verne, La Verne

2. the last slide should include closing remarks (conclusion) and possible future extension

3. concepts should be presented as much as possible visually using diagrams, pictures etc.

4. corresponding words and pictures should be presented simultaneously rather than successively
5. context should be hierarchical
a. slides should include nested bulleted or have numbered lists 
· Higher level more general info

· Lower level more specific info 
6. contrast should fit information relevance
7. key words should be presented in different color(s) and in bold 
The presentations are evaluated based on a few different characteristics: 

1. your coverage of content, 

2. your preparation of visual aids, 

3. your oral presentation skills, and 

4. your ability to engage the class. 
I appreciate all your work, your effort and contribution to our class. I hope my guidelines will help you get your knowledge, skills and experience to be successful in your future job. 






1. Home





Not used





 8. Register











5. Log-in/out





4. Review List





3. Q & A





 10. Users�     List





9. Manage Reviews





 7. Contact Us





12. Manage Categories�





11. Manage Games�





2.Affiliate Sites�





 6. Game� List





1. Home 














6. Guest Book








2. Services








3. Products








5. Contact Us











. About Us














7. Form










1
Jozef Goetz  
F’23    CMPS 218   
15

